FoodWise

14-Day App Launch Sprint

GLP-1 Meal Planner  |  From Zero to App Store  |  v2 — With Accountability System

## Sprint Overview

| Timeline 14 days | Daily hours 8-10 hrs | Platform iOS first | Revenue target $130+ MRR |
| --- | --- | --- | --- |

Tech Stack

- Next.js 15 (web/API) + Expo (iOS)  |  PostgreSQL via Supabase + Prisma

- RevenueCat (subscriptions: $12.99/mo, $99/yr, 7-day trial)

- Mixpanel (analytics + funnel)  |  NextAuth.js (email + Apple Sign-In)

- Expo Notifications (push)  |  Resend (transactional email for weekly reports)

4 MVP Features — Reject Everything Else

| # | Feature | Why it stays in MVP |
| --- | --- | --- |
| 1 | GLP-1 Meal Planner | Core product. Medication-aware, dose-day adjusted, 100-120g protein/day. Ozempic / Wegovy / Mounjaro / Zepbound. |
| 2 | Symptom Tracker | Logs nausea, constipation, fatigue daily. AI finds correlations. Auto-adjusts next meal plan. Drives accountability loop. |
| 3 | Smart Grocery List | Auto-generates from meal plan. Grouped by store section. Budget tiers $50/$75/$100. NOVA 1-2 foods flagged. |
| 4 | Accountability System | Streaks + weekly progress reports + injection day packages + milestones. This is what keeps users opening the app every day. |

The Accountability System — What It Is

The single biggest reason nutrition apps fail is people stop opening them. The accountability system is a set of lightweight, automatic touchpoints that give users a reason to return every day without being annoying. It is woven into all three core features:

- Streak Engine: tracks consecutive days hitting protein goal, logging symptoms, and following the meal plan. Streak shown on home screen. Breaks only if the app goes unopened for 24+ hours past the check-in window.

- Weekly Progress Report: auto-generated every Sunday evening. Delivered as push notification + in-app card. Shows: protein average, top symptom trend, streak, budget adherence, one AI insight ('Your nausea was lowest the weeks you had eggs for breakfast').

- Injection Day Package: morning of dose day, a push notification fires: 'Today's your injection day -- your gentle meal plan is ready.' Opens to a special soft-texture day view.

- Milestone Celebrations: full-screen animated card on 7-day streak, 30-day streak, first symptom insight, first week under budget, first complete meal plan followed. Shareworthy.

- Re-engagement Nudge: if the app goes unopen for 48 hours, a single push fires: 'Your meal plan is waiting -- one quick check-in takes 20 seconds.'

5-Minute Onboarding -- Design Principle

The IKEA Effect (Norton et al., 2012): people value things more when they put effort into creating them. The Commitment & Consistency Principle (Cialdini): every screen completed makes users more likely to use the result. The Endowed Progress Effect: a progress bar that starts at 10% (not 0%) makes users more likely to finish.

Target: 5-8 minutes. Every screen must feel like it matters -- like the app is building something specifically for this person. The generation animation at the end is the payoff for all that setup.

| # | Screen | Target time | Purpose |
| --- | --- | --- | --- |
| 1 | Animated welcome | 30s | Value prop + progress bar starts at 10% |
| 2 | Medication + dose day + how long on meds | 75s | Core personalization input |
| 3 | Current side effects (multi-select) | 75s | Sets nausea/constipation profile for meal plan |
| 4 | Food profile: can't stomach right now | 60s | Builds individual food aversion list |
| 5 | Cooking reality: time per meal + skill level | 60s | Determines recipe complexity |
| 6 | Primary goal (lose weight / preserve muscle / manage side effects) | 45s | Sets AI priority weighting |
| 7 | Budget + protein goal (with explanation WHY protein matters) | 45s | Finalizes meal plan parameters |
| 8 | Accountability setup: check-in time + notification preferences | 45s | Builds retention system from day one |
| 9 | 'Building your plan...' generation animation | 60-90s | IKEA payoff -- AI visibly processing all inputs |

PHASE 1 -- FOUNDATION  (Days 1-4)

DAY 1: VALIDATION & ARCHITECTURE

Goal: Confirm the build and design the full system   ⏱ 8 hrs

Morning -- Market Confirmation (4 hrs)

Claude.ai prompt:

"Validate FoodWise as a GLP-1 meal planner + accountability app.

1. Confirm: 12% of US adults on GLP-1s, 40M by 2029 -- any newer data?

2. Search r/Ozempic -- what meal/accountability pain points appear most?

3. What are the top 3 SEO keywords for GLP-1 nutrition with <10 competing apps?

4. Does any app combine GLP-1 meal planning + symptom tracking + streaks/accountability?

5. What retention mechanics do the best nutrition apps use?

6. Final verdict: build or pivot?"

- ☐  Market confirmed -- 40M GLP-1 users, zero apps combining meal planning + accountability

- ☐  3 SEO keywords identified: 'what to eat on Ozempic', 'Wegovy meal plan', 'GLP-1 nausea food'

- ☐  Top retention mechanics documented (streaks, reports, social, gamification)

Afternoon -- Technical Architecture (4 hrs)

Claude.ai prompt:

"Design FoodWise MVP database schema (Prisma) including accountability:

users: id, email, medication, dose_day, protein_goal, budget_tier, cooking_time,

skill_level, primary_goal, checkin_time, notification_prefs (JSON), is_pro,

side_effects (JSON), food_aversions (JSON)

meal_plans: id, user_id, week_start, meals (JSON), medication_context, generated_at

symptom_logs: id, user_id, date, nausea(1-5), constipation(1-5), fatigue(1-5),

food_aversions (text), notes

streaks: id, user_id, protein_streak, symptom_streak, plan_streak,

last_protein_hit (date), last_symptom_log (date), last_plan_day (date)

milestones: id, user_id, type (enum), achieved_at, shown_at

weekly_reports: id, user_id, week_start, protein_avg, top_insight, streak_summary,

sent_at

subscriptions: id, user_id, plan, status, revenuecat_id

List all 15 API endpoints needed."

- ☐  Full Prisma schema written including streaks, milestones, weekly_reports tables

- ☐  All 15 API endpoints listed

- ☐  Accounts created: Apple Developer ($99), GitHub, Vercel, Supabase, RevenueCat, Mixpanel, Resend

✅  Market confirmed -- accountability gap verified in GLP-1 community

✅  Full DB schema including accountability tables

✅  All service accounts created

DAY 2: FIGMA WIREFRAMES & PROJECT SETUP

Goal: All screens wireframed, project running locally   ⏱ 8 hrs

Morning -- Wireframes (4 hrs)

Wireframe 9 onboarding screens + 6 core app screens. Low-fi is fine. Focus on flow and data collection, not pixels.

Onboarding screens (9):

- S1: Animated welcome -- headline 'Your GLP-1 Nutrition Guide', progress bar at 10%, 'Let's personalize this for you' CTA

- S2: Medication card selector (Ozempic/Wegovy/Mounjaro/Zepbound) + dose day picker + how long on medication (< 1 month / 1-3 months / 3+ months)

- S3: Side effects checklist -- pre-listed: nausea, constipation, fatigue, food aversions, GERD, hair loss, mood changes. 'Which are you currently experiencing?'

- S4: Food profile -- 'What foods make you feel awful right now?' Multi-select of common GLP-1 aversions: greasy food, red meat, alcohol, dairy, spicy food, raw vegetables + free text

- S5: Cooking reality -- 'How much time can you spend on a meal?' (15/30/45+ min) + skill level (keep it simple / I can follow a recipe / I enjoy cooking) + cooking for (just me / me + 1 / family)

- S6: Goal selector -- 3 cards: 'Lose weight and keep it off' / 'Protect my muscle mass' / 'Manage side effects and feel normal again' -- tap to select primary

- S7: Budget + protein -- weekly grocery budget slider ($50-$150) + protein goal with callout: 'GLP-1 users need 100-120g protein/day to prevent muscle loss'

- S8: Accountability setup -- 'When should we check in?' (time picker, default 8pm) + notification toggles: injection day reminder, daily check-in, weekly progress report

- S9: Generation animation -- 'Building your personalized plan...' with sequenced steps shown: 'Analyzing your Ozempic profile... Calculating injection-day meals... Setting protein targets... Generating Week 1...' 60-90 second wait, then reveal home screen

Core app screens (6):

- Home: today's meals + protein ring + streak badges + 'Injection day in X days' countdown + daily check-in card

- Meal plan: weekly grid with dose day highlighted + meal swap

- Symptom log: sliders + food aversions + insight card

- Grocery list: categorized + budget bar + share

- Progress: streak calendar + weekly report card + milestones

- Paywall: 'Unlock Your Full GLP-1 Plan' + feature list + pricing

Afternoon -- Project Initialization (4 hrs)

Claude Code prompt:

"Initialize FoodWise monorepo:

1. GitHub repo: foodwise

2. apps/web -- Next.js 15, TypeScript, Tailwind

3. apps/mobile -- Expo SDK 52, TypeScript, React Native Paper

4. packages/database -- Prisma with [PASTE FULL SCHEMA FROM DAY 1]

5. packages/shared -- shared TypeScript types

6. Deploy apps/web to Vercel

7. Run initial migration to Supabase

8. Confirm mobile runs in Expo Go"

- ☐  Monorepo initialized and on GitHub

- ☐  Web deployed to Vercel (blank)

- ☐  Mobile running in Expo Go

- ☐  Database migrated -- all 7 tables exist in Supabase

✅  Wireframes for all 15 screens done

✅  Project running locally -- web + mobile

✅  Database with accountability tables connected and migrated

DAY 3: AUTH + FULL 5-MINUTE ONBOARDING

Goal: Users sign up, complete all 9 onboarding screens, land on home with first meal plan   ⏱ 10 hrs

Morning -- Authentication (4 hrs)

Claude Code prompt:

"Build FoodWise authentication:

1. NextAuth.js -- email/password + Apple Sign-In (mobile)

2. Email verification + password reset flows

3. Protected route middleware

4. User profile API: GET/PUT /api/user

5. Zod validation on all inputs

6. Loading + error states"

- ☐  Register, login, logout -- web and mobile

- ☐  Apple Sign-In -- mobile only

- ☐  Email verification and password reset working

Afternoon -- 5-Minute Onboarding Build (6 hrs)

This is the most important build session in the entire sprint. Every screen you ship here directly increases Day 14 retention. Do not cut corners.

Claude Code prompt:

"Build FoodWise 5-minute onboarding (web + mobile):

Global: Progress bar at top, starts at 10%, advances each screen.

Back button on all screens. Cannot skip (this data personalizes everything).

Screen 1 -- Welcome (target: 30s on screen):

Animated logo reveal. Headline: 'Your GLP-1 Nutrition Guide'.

Sub: 'Personalized for Ozempic, Wegovy, Mounjaro & Zepbound users.'

Body: '8 quick questions. We use every answer to build your first meal plan.'

CTA: 'Personalize My Plan'. Progress: 10%.

Screen 2 -- Medication (target: 75s):

Large cards: Ozempic | Wegovy | Mounjaro | Zepbound.

Below: day-of-week picker for injection day.

Below: 'How long have you been on this medication?' (< 1 month / 1-3 months / 3+)

Helper text: 'We adjust your meals based on your injection schedule.'

Progress: 22%.

Screen 3 -- Current side effects (target: 75s):

Headline: 'What are you currently experiencing?'

Multi-select chips: Nausea | Constipation | Fatigue | Food aversions |

GERD/heartburn | Hair loss | Mood changes | None of the above.

Helper: 'We design your meals around your symptoms.'

Progress: 34%.

Screen 4 -- Food aversions (target: 60s):

Headline: 'What foods make you feel awful right now?'

Multi-select chips: Greasy/fried food | Red meat | Alcohol | Dairy |

Spicy food | Raw vegetables | Heavy carbs | None.

+ Free text: 'Anything else?' (optional).

Progress: 46%.

Screen 5 -- Cooking reality (target: 60s):

Headline: 'Let's be realistic about cooking.'

Q1: Time per meal? 15 min / 30 min / 45+ min (segmented control).

Q2: Skill level? Simple & fast / Can follow a recipe / I enjoy cooking.

Q3: Cooking for? Just me / Me + 1 / Family (3+).

Progress: 58%.

Screen 6 -- Primary goal (target: 45s):

Headline: 'What matters most to you right now?'

3 large cards (tap to select one):

Card A: 'Lose weight and keep it off'

Card B: 'Protect my muscle while losing fat'

Card C: 'Manage side effects and feel like myself again'

Sub: 'We weight your meal plan around this goal.'

Progress: 70%.

Screen 7 -- Budget + protein (target: 45s):

Headline: 'One last thing about your meals.'

Weekly grocery budget: $50 / $75 / $100 (segmented, default $75).

Protein goal slider: 80-140g (default 110g).

Callout card (teal): 'GLP-1 users need 100-120g protein/day.

Every meal plan we build hits this target.'

Progress: 82%.

Screen 8 -- Accountability setup (target: 45s):

Headline: 'One thing that will make a real difference.'

Sub: 'Daily 20-second check-ins help us improve your plan each week.'

Time picker: 'Remind me at [time]' (default 8:00 PM).

Toggles (all ON by default):

- Injection day morning reminder

- Daily symptom check-in reminder

- Weekly progress report (Sunday evening)

- Milestone celebrations

Progress: 92%.

Save all notification prefs to user record.

Request push notification permission here (Expo).

Screen 9 -- Generation animation (target: 60-90s):

Full-screen loading with sequenced status lines (2s each):

Analyzing your {medication} profile...

Mapping your injection schedule...

Identifying foods to avoid this week...

Calculating your {protein_goal}g protein target...

Adjusting for your {cooking_time}-minute cooking window...

Building injection-day meals for {dose_day}...

Generating your Week 1 plan...

Almost ready...

While this shows: fire POST /api/meal-plans/generate in background.

Progress: 100%. Confetti animation on completion.

Transition to home screen.

Track onboarding_completed event in Mixpanel with all user properties.

Skip all screens if user.onboarding_completed = true."

- ☐  All 9 screens complete and navigating correctly

- ☐  Progress bar advances correctly (10% -> 22% -> 34% -> 46% -> 58% -> 70% -> 82% -> 92% -> 100%)

- ☐  All user data (medication, side effects, food aversions, cooking time, goal, budget, notification prefs) saved to database

- ☐  Generation animation fires API call in background -- user lands on home with meal plan ready

- ☐  Push notification permission requested on Screen 8

- ☐  Tested on physical iPhone -- full flow takes 5-8 minutes

- ☐  onboarding_completed Mixpanel event fires with all properties

✅  5-8 minute onboarding complete with all 9 screens

✅  Generation animation fires and user lands on first meal plan

✅  Push notifications permission acquired during onboarding

✅  All user preferences saved

DAY 4: MEAL PLANNER (Feature #1)

Goal: AI generates personalized weekly GLP-1 meal plan using all onboarding data   ⏱ 10 hrs

Morning -- Meal Plan Backend (5 hrs)

Claude Code prompt:

"Build FoodWise meal plan API using full onboarding context:

POST /api/meal-plans/generate:

Read from user: medication, dose_day, protein_goal, budget_tier, cooking_time,

skill_level, serving_size, primary_goal, side_effects, food_aversions, recent symptoms.

Call Claude API (claude-sonnet-4-20250514) with this system prompt:

"You are a registered dietitian specializing in GLP-1 medication nutrition.

Generate a 7-day meal plan. All requirements are mandatory:

PROTEIN: {protein_goal}g per day minimum. Show protein per meal.

INJECTION DAY ({dose_day}) and day after: soft textures only.

No: fried food, heavy red meat, raw vegetables, high-fat meals.

Yes: eggs, Greek yogurt, salmon, tofu, soft-cooked vegetables.

DAYS 3-5 post-injection: high fiber (constipation phase).

Add: oats, legumes, leafy greens, flaxseed.

BUDGET: ${budget_tier}/week total across all meals.

COOKING: max {cooking_time} minutes per meal, {skill_level} complexity.

SERVINGS: {serving_size} per recipe.

AVOID: {food_aversions} in all meals.

GOAL WEIGHT: {primary_goal} -- prioritize accordingly.

Return JSON: {days:[{day,day_name,is_injection_day,

meals:[{type,name,protein_g,calories,cook_time_mins,ingredients[],instructions}]}]}"

GET /api/meal-plans -- list user plans (newest first)

GET /api/meal-plans/:id -- single plan

POST /api/meal-plans/:id/swap-meal -- regenerate one meal

POST /api/streaks/update-plan -- called after meal plan viewed on its day"

- ☐  Meal plan generates with all onboarding data applied

- ☐  Injection day + day after have soft texture meals

- ☐  Protein target shown per meal

- ☐  Food aversions excluded from all meals

Afternoon -- Meal Plan Frontend + Streak Seeding (5 hrs)

Claude Code prompt:

"Build FoodWise home screen and meal plan UI:

Home screen:

- Protein ring (today eaten / goal) -- animated on load

- Streak row: 3 badges: Protein streak [N days] | Check-in streak [N days] | Plan streak [N days]

- Injection day countdown: 'Dose day in X days' -- turns red on day-of with

special banner: 'Today is your injection day -- gentle meals ready'

- Today's meals (tap each to expand ingredients)

- Daily check-in card (appears after 6pm): 'Quick check-in -- 20 seconds'

Meal plan weekly view:

- 7-day grid, dose day highlighted with pill badge

- Tap day: expand all meals with protein + cook time

- Swap button per meal

- Generate new plan button (locked after 3 for free tier)

meal_plan_generated + meal_viewed events -> Mixpanel"

- ☐  Home screen shows protein ring + 3 streak badges + injection countdown

- ☐  Dose day visually highlighted in weekly grid

- ☐  Check-in card appears at correct time

- ☐  Free tier lock triggers paywall correctly

✅  Meal plan fully personalized to all 9 onboarding answers

✅  Home screen shows streaks + injection day countdown

✅  Protein ring animates on load

✅  Paywall triggers at free limit

PHASE 2 -- FEATURES & ACCOUNTABILITY  (Days 5-8)

DAY 5: SYMPTOM TRACKER + GROCERY LIST + ACCOUNTABILITY ENGINE (Features 2, 3 & 4)

Goal: All three remaining features fully functional and integrated   ⏱ 10 hrs

Morning -- Symptom Tracker + Accountability Engine (5 hrs)

Claude Code prompt:

"Build FoodWise symptom tracker + full accountability engine:

SYMPTOM TRACKER:

POST /api/symptoms -- log: nausea(1-5), constipation(1-5), fatigue(1-5),

food_aversions (text[]), notes. Also call POST /api/streaks/update-symptom.

GET /api/symptoms?days=7 -- recent history

POST /api/symptoms/insights -- Claude API call:

"Analyze 7 days of symptoms for a {medication} user.

1. Which foods correlate with nausea spikes?

2. Constipation pattern vs injection day?

3. One specific adjustment for next week."

Mobile UI:

- Check-in card on home (after user-set check-in time)

- Sliders: nausea, constipation, fatigue

- Tap chips: current food aversions

- Text: optional notes

- Insight card after 7 days of logs

STREAK ENGINE:

POST /api/streaks/update-protein {protein_logged_g} -- if >= goal: protein_streak++

POST /api/streaks/update-symptom -- symptom_streak++, reset if 48hrs missed

POST /api/streaks/update-plan -- plan_streak++ when meal plan day viewed

GET /api/streaks -- current counts for home screen badges

Streak resets to 0 if gap > 48 hours past user's check-in time.

MILESTONE ENGINE:

POST /api/milestones/check -- call after each streak update.

Check for: first_symptom_log, streak_7_days, streak_30_days,

first_insight, first_week_under_budget, plan_streak_7.

If new milestone hit and not yet shown: create milestones record.

GET /api/milestones/pending -- get unshown milestones.

Called on app open. If any pending: show celebration modal.

WEEKLY PROGRESS REPORT:

Cron job: every Sunday 6pm user-local-time.

POST /api/reports/generate/:userId -- calls Claude API:

"Summarize this GLP-1 user's week: protein avg {x}g/day (goal: {y}g),

nausea trend {improving/worsening/stable}, symptom streak {n} days,

budget: ${spent} of ${budget}. Write 3 sentences, warm and specific.

End with one actionable tip for next week."

Save to weekly_reports. Send push notification + email via Resend.

INJECTION DAY PACKAGE:

Cron job: morning of dose_day, 7am user-local-time.

Push: 'Today is your {medication} injection day.

Your gentle meal plan is ready.' Opens to today's meal view.

RE-ENGAGEMENT NUDGE:

Cron job: every 6 hours, check last_symptom_log.

If > 48 hours AND user has logged before: send one push:

'Your meal plan is waiting -- quick check-in takes 20 seconds.'",

Never send more than one re-engagement per 72 hours."

- ☐  Symptom tracker logs and saves with streak update on each submission

- ☐  Streak engine increments and resets correctly -- tested with time manipulation

- ☐  Milestone engine fires for first_symptom_log and streak_7 -- modal appears on app open

- ☐  Weekly report cron runs -- generates AI summary + sends push + email

- ☐  Injection day package fires at 7am on dose day -- verified with test user

- ☐  Re-engagement nudge fires after 48hr gap -- max once per 72hr confirmed

Afternoon -- Grocery List + Progress Screen (5 hrs)

Claude Code prompt:

"Build FoodWise grocery list + progress/accountability screen:

GROCERY LIST:

POST /api/grocery-list/generate -- from meal plan ID:

Aggregate all ingredients, group by: proteins, produce, dairy/alternatives, pantry.

NOVA score each item. Flag NOVA 3-4 with alternatives.

Calculate estimated total vs budget_tier.

Mobile UI:

- Grouped list by store section

- Checkbox each item (strikethrough + budget bar updates)

- Budget bar: $X of $Y / week

- 'Cheaper alternative' for NOVA 3+ items

- Share button (copy as text)

PROGRESS SCREEN (new screen in bottom nav):

Section 1: Streaks

- 3 streak counters with flame icon: Protein | Check-in | Plan

- Streak calendar (last 30 days, dot per day, color = which streaks hit)

- Longest streak ever

Section 2: This Week

- Protein average bar vs goal

- Nausea trend sparkline

- Budget adherence

Section 3: Milestones

- Grid of earned milestone badges (grayed out = not yet earned)

- Badges: First Week Complete, 7-Day Streak, 30-Day Streak,

First Insight Found, Under Budget, Injection Day Pro",

Section 4: Weekly Report

- Last Sunday report card (AI-written summary)

- Previous reports in scroll"

- ☐  Grocery list generates with NOVA flagging and budget tracking

- ☐  Budget bar updates as items are checked off

- ☐  Progress screen shows all 3 streak counters with 30-day calendar

- ☐  Milestone badges grid visible with earned/unearned states

- ☐  Weekly report card appears in Progress screen

✅  All 4 features functional

✅  Accountability engine live: streaks + milestones + weekly reports + injection day package

✅  Progress screen gives users a reason to open the app every day

✅  Re-engagement nudge system active

DAY 6: PAYMENTS (RevenueCat) + ANALYTICS (Mixpanel)

Goal: Can charge users + track every retention and funnel event   ⏱ 10 hrs

Morning -- RevenueCat (5 hrs)

Claude Code prompt:

"Integrate RevenueCat into FoodWise mobile:

1. Install @revenuecat/purchases-react-native

2. Products: foodwise_pro_monthly ($12.99/mo, 7-day trial)

foodwise_pro_annual ($99/yr, 7-day trial)

3. Paywall screen triggers:

- Meal plan generation attempt #4 (free limit)

- Symptom insights page (pro only)

- Grocery list (pro only)

4. Paywall copy:

Headline: 'Unlock Your Full GLP-1 Plan'

Benefits: Unlimited meal plans | Symptom AI insights | Smart grocery list |

Weekly progress reports | Injection day packages

Pricing: $12.99/month or $99/year (save 36%) -- both with 7-day free trial

5. POST /api/subscriptions/webhook -- update user.is_pro in database

6. Restore purchases button

7. Sandbox testing"

- ☐  Products configured in RevenueCat dashboard

- ☐  Paywall shows at all 3 trigger points

- ☐  Webhook updates user.is_pro

- ☐  Sandbox purchase + restore both working

- ☐  Symptom insights + grocery list gated for free users

Afternoon -- Mixpanel (5 hrs)

Claude Code prompt:

"Add Mixpanel to FoodWise -- track all funnel AND retention events:

ACQUISITION FUNNEL:

account_created: {method}

onboarding_started: {}

onboarding_screen_completed: {screen_number, screen_name, time_spent_seconds}

onboarding_completed: {medication, dose_day, budget_tier, protein_goal,

cooking_time, primary_goal, side_effects[], food_aversions[], notifications_enabled}

first_meal_plan_viewed: {time_since_signup_seconds}

FEATURE USAGE:

meal_plan_generated: {medication, week_number, generation_count, total_time_seconds}

meal_swapped: {meal_type, day_of_week, reason}

symptom_logged: {nausea, constipation, fatigue, days_since_injection, streak_day}

insight_viewed: {correlation_found, days_of_data}

grocery_list_generated: {within_budget, items_count}

grocery_item_checked: {items_checked_total}

ACCOUNTABILITY EVENTS:

streak_updated: {streak_type, new_count, is_new_best}

streak_broken: {streak_type, count_lost, days_since_last}

milestone_achieved: {milestone_type, days_since_signup}

milestone_modal_shown: {milestone_type}

weekly_report_opened: {week_number, protein_avg, streak_at_time}

injection_day_package_opened: {medication, weeks_on_medication}

reengagement_nudge_sent: {days_inactive}

reengagement_nudge_opened: {hours_since_sent}

MONETIZATION:

paywall_shown: {trigger, streak_at_time, days_since_signup}

trial_started: {plan, streak_at_time}

subscription_converted: {plan, days_since_trial_start}

subscription_cancelled: {plan, days_active, reason}

User properties: medication, is_pro, days_since_install, current_protein_streak,

current_symptom_streak, total_milestones, primary_goal"

- ☐  All 22 events firing and visible in Mixpanel

- ☐  Accountability funnel configured: onboarding_completed -> first_plan -> streak_updated -> weekly_report_opened -> paywall_shown -> trial_started

- ☐  Retention funnel: D1/D3/D7/D14 cohort analysis set up in Mixpanel

- ☐  User properties include streak counts and primary_goal

✅  RevenueCat sandbox subscriptions end-to-end

✅  All paywall triggers active

✅  22 Mixpanel events firing

✅  Accountability events tracked -- streak breaks, milestone hits, report opens, nudge conversions

DAY 7: POLISH + ALPHA TEST (5 GLP-1 users if possible)

Goal: App feels complete, 5 people test the full flow including accountability   ⏱ 10 hrs

Morning -- Polish (4 hrs)

Claude Code prompt:

"Polish FoodWise before alpha testing:

LOADING STATES:

- Meal plan generation: animated status lines from Screen 9 (reuse this component)

'Personalizing for {medication}... building injection-day meals...'

- Symptom insights: 'Analyzing your {n} days of data...'

- Grocery list: 'Building your ${budget} GLP-1 shopping list...'

EMPTY STATES:

- No meal plan (CTA: 'Generate your first plan')

- No symptoms logged (CTA: 'Log today -- takes 20 seconds')

- No streaks yet (motivational: 'Your first streak starts today')

- Milestones grid: grayed badges with lock icon, hover/tap shows requirement

MILESTONE CELEBRATIONS:

- Full-screen animated modal on milestone hit

- Confetti for 7-day and 30-day streaks

- Share button: 'Share my {n}-day streak' (generate shareable image)

INJECTION DAY EXPERIENCE:

- Home screen gets special banner with softer color on dose day

- Protein ring shows 'Easy day -- stay gentle' sub-label

HAPTICS: checkbox tick, symptom slider, streak increment, milestone reveal

FIX: any layout issues on iPhone SE size"

- ☐  Loading animations reuse Screen 9 component -- consistent brand moment

- ☐  Milestone celebration modals built with confetti for streak milestones

- ☐  Injection day home banner showing correctly

- ☐  Empty states on all screens

- ☐  Haptic feedback on all key interactions

Afternoon -- Alpha Testing (6 hrs)

Priority: recruit testers who are ACTUALLY on GLP-1 medications. 1 real GLP-1 user beats 10 friends who aren't. Post in r/Ozempic or r/Semaglutide: 'Testing a GLP-1 meal app -- 30 min of your time, give honest feedback, keep the app free.'

eas build --platform ios --profile preview

eas submit --platform ios

- ☐  TestFlight build live and sent to 5 testers

- ☐  ONBOARDING: Does the 9-screen flow feel worthwhile or like too much? Where do people pause or hesitate?

- ☐  GENERATION ANIMATION: Does the 60-90s wait feel natural or frustrating? Do people read the status lines?

- ☐  STREAKS: Do testers notice the badges? Does the streak concept feel motivating or gimmicky?

- ☐  MEAL PLAN: Does injection day awareness actually match what they experience? Ask GLP-1 users specifically.

- ☐  WEEKLY REPORT: Show a mock version -- does the AI summary feel personal or generic?

- ☐  PAYWALL: Does the 7-day trial remove friction? Does the feature list feel worth $12.99?

- ☐  All critical bugs fixed same day

✅  5 alpha testers through full flow

✅  Injection day awareness validated by real GLP-1 users

✅  Streak system reaction documented

✅  Onboarding length feedback recorded

✅  All crashes fixed

PHASE 3 -- BETA & APP STORE  (Days 8-11)

DAY 8: BETA LAUNCH (30-50 GLP-1 users)

Goal: Real GLP-1 users testing app + accountability system   ⏱ 8 hrs

Morning -- Beta Preparation (4 hrs)

Claude Code prompt:

"Build FoodWise beta landing page at foodwise.app/beta:

Headline: 'The First Meal Planner That Actually Knows You're on Ozempic'

Sub: 'Injection-day aware. Side-effect adjusted. Protein-first. With daily accountability.'

Feature bullets:

- Personalized weekly plans for Ozempic, Wegovy, Mounjaro & Zepbound

- Soft meals on injection day and the day after

- Daily symptom tracker that adjusts your next plan

- Weekly progress reports every Sunday

- Streak tracker keeps you consistent

Social proof: 'Join 50+ GLP-1 users in early access'

Form: email + which medication + how long on medication

TestFlight link"

- ☐  Beta landing page live

- ☐  TestFlight switched to external testing

- ☐  Beta posts drafted for all channels

Afternoon -- Beta Recruitment (4 hrs)

Lead with the problem. GLP-1 communities are very tight-knit -- if your app genuinely helps, word spreads fast. If it feels promotional, it gets ignored.

- ☐  r/Ozempic: 'I built a meal app after struggling to figure out what to eat on injection days. Looking for beta testers who actually take GLP-1s.'

- ☐  r/Semaglutide and r/WeightLoss: same angle

- ☐  TikTok: 30s video -- show the injection day meal plan feature specifically

- ☐  Twitter: thread on 'What nobody tells you about eating on Ozempic' -- drop app link at end

- ☐  Personal network -- DM anyone on GLP-1 medications

Target: 30+ beta signups with 20 actively using. Track via Mixpanel: onboarding_completed as the real activation metric, not downloads.

✅  30+ beta signups

✅  TestFlight invites sent

✅  First real-user feedback within 24 hours

✅  Mixpanel showing real onboarding completions

DAY 9: BETA ITERATION

Goal: Stable app, data-backed improvements, accountability validated   ⏱ 10 hrs

Morning -- Data Review (2 hrs)

- Mixpanel: What is the onboarding completion rate? Which screen has the highest drop-off?

- Mixpanel: What is the D1 retention rate? Are users returning after signup?

- Mixpanel: Are streaks being built? Which streak type has highest engagement?

- Mixpanel: Are weekly reports being opened? What is the open rate?

- RevenueCat: Any sandbox trial starts from beta users?

- Crash logs: Any crashes from real-device usage?

| Metric | Target | Actual |
| --- | --- | --- |
| Onboarding completion | 70%+ | ____% |
| D1 retention (return next day) | 60%+ | ____% |
| D3 retention | 40%+ | ____% |
| Symptom log Day 1 | 50%+ | ____% |
| Streak > 3 days | 30%+ of active users | ____% |
| Weekly report opened | 50%+ of sent | ____% |
| Paywall shown | 30%+ of users | ____% |
| Trial started | 15%+ of paywall views | ____% |
| Crash rate | <1% | ____% |

Midday/Afternoon -- Fix Loop (8 hrs)

Claude Code prompt:

"Fix FoodWise beta issues:

Accountability-specific feedback to prioritize:

- Does the 9-screen onboarding feel too long? (If > 30% abandon: trim Screen 4 or 5)

- Is the generation animation wait tolerable? (If feedback negative: add skip after 45s)

- Are streak badges visible enough on home screen?

- Are re-engagement nudges firing correctly?

- Is the weekly report language personal enough or too generic?

Critical bugs (crashes): [list]

High priority (broken features): [list]

Medium (confusing UX): [list]

Then: rebuild TestFlight, notify testers of update"

- ☐  Onboarding completion rate > 70% -- if not, identify drop-off screen and trim

- ☐  D1 retention > 60%

- ☐  No crashes remaining

- ☐  Re-engagement nudges firing correctly

- ☐  Weekly report language reviewed and improved if too generic

✅  No crashes

✅  D1 retention > 60% -- accountability system is working

✅  Beta feedback incorporated

✅  Ready for App Store submission

DAY 10: APP STORE ASSETS

Goal: All submission materials ready   ⏱ 10 hrs

Morning -- Visual Assets (5 hrs)

- App Icon (1024x1024px): protein ring + flame streak icon. Teal/blue gradient. Medical-trustworthy but friendly.

- Screenshot 1 (6.7" iPhone): Onboarding -- overlay: 'Personalized for Ozempic & Wegovy Users'

- Screenshot 2: Meal plan home with injection day badge -- overlay: 'Soft Meals on Injection Day'

- Screenshot 3: Symptom tracker -- overlay: 'Track Symptoms. Improve Your Plan.'

- Screenshot 4: Progress screen with streaks + milestones -- overlay: 'Build a Streak. Stay Consistent.'

- Screenshot 5: Weekly progress report -- overlay: 'Your Weekly GLP-1 Progress Report'

Afternoon -- Copy + Legal (5 hrs)

Claude.ai prompt:

"Write App Store listing for FoodWise:

App Name (30 chars): FoodWise: GLP-1 Meal Planner

Subtitle (30 chars): Ozempic & Wegovy Nutrition

Description: mention injection-day awareness, 100-120g protein,

symptom tracker that adjusts meals, weekly AI progress reports,

streak system, works with Ozempic/Wegovy/Mounjaro/Zepbound.

Tone: dietitian, not marketer.

Keywords (100 chars): ozempic meal plan,wegovy nutrition,glp1 food,

semaglutide diet,tirzepatide meals,high protein,glp-1 tracker"

- ☐  App icon done -- 1024x1024px

- ☐  5 screenshots with text overlays -- accountability/streak screenshot included

- ☐  App Store description written -- all 4 medications mentioned

- ☐  Keywords finalized

- ☐  Privacy policy live at foodwise.app/privacy

- ☐  Terms live at foodwise.app/terms

- ☐  support@foodwise.app configured

✅  All visual assets ready

✅  App Store copy optimized for GLP-1 search keywords

✅  Legal pages live

DAY 11: APP STORE SUBMISSION

Goal: Submitted to Apple   ⏱ 8 hrs

Morning -- Production Build (4 hrs)

eas build --platform ios --profile production

eas submit --platform ios

- ☐  Build uploaded to App Store Connect

- ☐  Screenshots uploaded

- ☐  Description and keywords set

- ☐  IAPs configured: foodwise_pro_monthly ($12.99) + foodwise_pro_annual ($99)

- ☐  Privacy questionnaire complete (collects health data -- be thorough)

Afternoon -- Demo Account + Review Notes (4 hrs)

Create a demo account with 14 days of pre-loaded data including symptom logs, an earned 7-day streak, a milestone, and a weekly report -- so Apple reviewers see the full accountability system.

Demo account:  demo@foodwise.app

Password:       FoodWiseReview2026!

Medication:     Ozempic

Dose day:       Monday

Budget:         $75/week

Pre-loaded:     14 days symptoms, 7-day streak earned, 1 weekly report

App Review Notes:

"FoodWise helps GLP-1 medication users eat correctly to maximize results

and minimize side effects. The app is personalized to each medication

(Ozempic, Wegovy, Mounjaro, Zepbound) and adjusts meals around

injection day, protein needs, and individual symptoms.

To test all features:

1. Login with demo account (pre-loaded with 14-day history)

2. View meal plan -- notice Monday meals are softer (injection day)

3. Check Progress screen -- active 7-day streak + milestone earned

4. View weekly report card under Progress tab

5. Tap Log Symptoms -- see the check-in flow

6. Tap Grocery List -- see budget tracking + NOVA flagging

7. Subscription: use sandbox Apple ID for IAP testing

All health data encrypted at rest. Users can delete all data any time.

Demo account has active Pro trial -- all features unlocked."

- ☐  App submitted -- status: Waiting for Review

- ☐  Demo account live with 14-day pre-loaded data

- ☐  Review notes include accountability feature testing steps

✅  App submitted to Apple

✅  Demo account shows full accountability system

✅  Estimated approval: 1-3 business days

PHASE 4 -- LAUNCH & FIRST REVENUE  (Days 12-14)

DAY 12: LAUNCH DAY (if approved) or LAUNCH PREP

Goal: App live, first paying customers   ⏱ 12 hrs

If Approved -- Launch Sequence

8:00 AM: Release in App Store Connect. Verify it appears in search for 'ozempic meal plan' and 'glp-1 meal planner'.

Launch Posts

Twitter/X:

Launched FoodWise -- a GLP-1 meal planner that actually knows

what day you inject.

Soft meals on injection day. 100-120g protein to protect muscle.

Tracks your symptoms. Adjusts next week's plan automatically.

7-day streak system keeps you consistent.

Weekly AI progress report every Sunday.

Works with Ozempic, Wegovy, Mounjaro & Zepbound.

7-day free trial. [App Store link]

Reddit r/Ozempic post (lead with value):

'I've been on Ozempic for 6 months and spent the first 3 struggling

to figure out what to eat -- especially on injection days.

So I built FoodWise. It knows which day you inject and automatically

gives you softer, gentler meals that day and the next. It tracks

your nausea and adjusts. It keeps a protein streak to protect muscle.

And every Sunday it sends a progress report summarizing your week.

Just launched on iOS. App Store link in comments.

Would genuinely love honest feedback from people who actually use GLP-1s.'

- ☐  App live in App Store

- ☐  Twitter/X post published

- ☐  Reddit posts in r/Ozempic, r/Semaglutide, r/WeightLoss

- ☐  Product Hunt submission live

- ☐  Email to all beta testers: 'We're live -- please leave a review'

- ☐  TikTok: 'I built a GLP-1 meal app -- here's the injection day feature'

If Still In Review -- Prep

- ☐  All social posts drafted and scheduled for approval day

- ☐  Product Hunt submission saved as draft

- ☐  Beta user launch email ready to send

- ☐  FAQ page live at foodwise.app/faq

✅  App live OR all launch materials staged

✅  First downloads and support emails incoming

✅  Every review and comment responded to within 1 hour

DAY 13: SUPPORT, BUGS & v1.0.1

Goal: Fix launch issues, ship update, convert trials   ⏱ 10 hrs

Morning -- Monitor (3 hrs)

- App Store Connect: downloads, conversion, crash reports

- Mixpanel: D1 retention from organic downloads vs beta users -- is the accountability system working for cold users?

- Mixpanel: streak_broken events -- when are people dropping off? Day 2? Day 4?

- RevenueCat: trial starts from organic -- what paywall trigger is converting?

- Support inbox: reply within 1 hour to every email

- App Store reviews: reply to every single one

Midday/Afternoon -- v1.0.1 (7 hrs)

Claude Code prompt:

"Fix FoodWise launch week feedback:

Accountability-specific: watch for these patterns:

- Streak breaking on Day 2/3 = check-in reminder timing wrong (adjust default)

- Weekly report not opened = push notification copy needs testing

- Milestone not seen = modal not triggering (check logic)

- Onboarding drop-off on Screen 4+ = consider making food aversions optional

Critical bugs: [list from reviews]

High priority: [list]

What's New v1.0.1:

Thanks for the incredible response! This update includes:

- [Top fix from reviews]

- Improved streak check-in timing

- [Third fix]

Keep the feedback coming -- building this for you!"

- ☐  All crashes fixed

- ☐  Top 3 review complaints addressed

- ☐  Streak timing adjusted if D2 drop-off detected

- ☐  v1.0.1 submitted

- ☐  All support emails answered

- ☐  Every App Store review responded to

✅  First paying customers (target: 3-10)

✅  v1.0.1 submitted demonstrating responsiveness

✅  Support inbox clear

✅  App rating: 4.0+ from early reviews

DAY 14: MONTH 1 REVIEW & MONTH 2 ROADMAP

Goal: Know what worked, know what to build next   ⏱ 8 hrs

Morning -- Data Analysis (4 hrs)

Claude.ai prompt:

"Analyze FoodWise Week 1 launch data:

Downloads: [X] | Active users: [X] | Trials started: [X]

Paid conversions: [X] | MRR: $[X] | App Store rating: [X]

D1 retention: [X]% | D3 retention: [X]%

Avg onboarding completion: [X]% | Avg time in onboarding: [X] min

Users with streak > 3 days: [X]%

Weekly report open rate: [X]%

streak_broken events most common: Day [X]

Top complaints: [list] | Top feature requests: [list]

1. Is the accountability system driving retention vs a version without it would?

2. Which streak type (protein/symptom/plan) has highest engagement?

3. Which onboarding screen has the highest drop-off?

4. What is the fastest path to $500 MRR in Month 2?

5. Should Instacart integration or Android come first?

6. What SEO content should I write first?"

Afternoon -- Month 2 Roadmap (4 hrs)

| Month 2 Goal | Target | Priority |
| --- | --- | --- |
| MRR | $500+ | 1 |
| Paid subscribers | 40+ | 1 |
| D7 retention rate | >40% | 1 -- accountability is the lever |
| App Store rating | 4.5+ | 1 |
| Instacart integration | Phase 2 feature | 2 |
| Muscle preservation tracker | Phase 2 feature | 2 |
| RD advisor on retainer | $500-800/mo | 2 -- unlocks credibility |
| SEO blog posts live | 3 posts | 2 |
| Telehealth partner outreach | Contact Ro + Found | 3 |
| Android app | Google Play | 3 |

Accountability System -- Month 2 Iterations

- Accountability partner: optional 'invite a friend' feature. Both get a shared weekly summary. Social commitment doubles retention in habit-forming apps.

- Streak freeze: one free 'freeze' per week to protect a streak (like Duolingo). Drives users to open the app just to use their freeze.

- Monthly milestone: 30-day streak gets a shareable graphic -- 'I've been consistent with my GLP-1 nutrition for 30 days.' This is free marketing.

- Progress photo integration: optional weekly photo prompts. Non-scale victory tracking reduces churn among users who aren't seeing the scale move.

## 14-Day Success Metrics

| Metric | Minimum | Target |
| --- | --- | --- |
| App live in App Store | Yes | Yes |
| Downloads | 50+ | 150+ |
| Beta testers (real GLP-1 users) | 20+ | 50+ |
| Onboarding completion rate | 60%+ | 75%+ |
| Avg onboarding time | 4 min+ | 6 min+ |
| D1 retention | 50%+ | 65%+ |
| D7 retention | 25%+ | 40%+ |
| Users with active streak | 20%+ | 40%+ |
| Weekly report open rate | 30%+ | 55%+ |
| Paying customers | 3+ | 10+ |
| MRR | $39+ | $130+ |
| App Store rating | 3.5+ | 4.2+ |

FoodWise -- 14-Day Sprint  |  v2 with Accountability System  |  GLP-1 Meal Planner